# Migration Failure Agent — Architecture Review & Implementation Plan

Production Migration SRE Agent · VMware → OpenShift Virtualization

# 1. Architecture Review

The overall design is sound and follows genuine production-grade principles: the LLM is scoped strictly to diagnosis, execution stays deterministic, evidence carries provenance, and the system is explicitly three-dimensional in its state model. Most “AI SRE” projects skip exactly this discipline. Six gaps were identified; Section 2 resolves each with a concrete, production-grade design rather than leaving it as an open question.

- No agent pattern is actually named — resolved in 2.1

- Organizational-memory loop never closes — resolved in 2.2

- Confidence is a string, not a calibrated score — resolved in 2.3

- Trigger mechanism from the portal DB is unspecified — resolved in 2.4

- No cost/latency budget per run — resolved in 2.5

- Evidence conflict resolution is undefined — resolved in 2.6

# 2. Gap Resolutions — Production-Grade Design

## 2.1 Agent pattern

Use a bounded ReAct loop gated by a deterministic evaluator, implemented as an explicit LangGraph StateGraph rather than an open-ended planner:

- Nodes: load_context → reason → execute_tool → update_evidence → evaluate_goal, with conditional edges to request_approval, escalate, or finish.

- State object carries: incident_id, goal, evidence[], iteration_count, budget_remaining, status — all fields backend-owned, not LLM-writable.

- evaluate_goal is a hybrid node: deterministic checks (required evidence sources present, telemetry fresh, no unresolved conflicts) run first in code; only if they pass does an LLM sub-call assess evidence sufficiency and correlation.

- The LLM's only output at each step is a proposed tool call or a proposed evidence interpretation — it never writes to status directly. The graph's conditional-edge function is the sole place a state transition is committed, and it re-validates against the ALLOWED_TRANSITIONS table before doing so.

## 2.2 Closing the organizational-memory loop

Add an explicit write-back pipeline triggered on confirmed incident resolution, not left implicit:

- Trigger: portal UI requires the on-call engineer to mark a completed diagnosis correct / corrected (with the actual resolution) before the incident can be closed — this emits an incident.resolved.confirmed Kafka event.

- Pipeline: a consumer extracts a symptom signature (structured features — failed phase, error signature, affected component — plus a short text summary), embeds it, and upserts into a vector store (pgvector alongside the existing Postgres, or a dedicated store) with metadata: incident_id, root_cause, evidence_refs, confidence_at_time, was_correct, resolution_action, timestamp.

- Deduplication: before insert, check cosine similarity against existing entries; near-duplicates increment an occurrence_count instead of creating a new row, so the memory store reflects frequency, not noise.

- Negative examples are kept separately: cases where was_correct = false are retained but excluded from get_known_fix() ranking and only surfaced as “previously ruled out” context — this prevents the memory store from reinforcing wrong diagnoses.

- Retrieval stays bounded and advisory: top-k with a minimum similarity threshold, and per the design's own rule (“RAG is knowledge, not proof”), a retrieved match can only raise a hypothesis for the current run’s live evidence to confirm or reject — it cannot itself raise confidence.

## 2.3 Calibrated confidence scoring

Replace the free-text HIGH/LOW label with a deterministic score the backend computes from the evidence list, not one the LLM asserts:

- confidence_score = weighted function of: number of independent corroborating sources, each source's reliability tier, presence of unresolved contradicting evidence (heavily penalized), and telemetry freshness.

- The LLM proposes which evidence supports or contradicts the hypothesis (populating supports / contradicts on each Evidence record); the score itself is calculated in code from those links, so it cannot be inflated by the model.

| Band | Score range | Meaning / gate behavior |
| --- | --- | --- |
| HIGH | > 0.75 | ≥ 2 corroborating sources, no unresolved contradictions, telemetry fresh — eligible for RECOMMENDATION_READY |
| MEDIUM | 0.40 – 0.75 | Single strong source or partial corroboration — diagnosis shown with caveats, recommendation flagged “verify before acting” |
| LOW | < 0.40 | Weak/contradicted/stale evidence — forced to UNKNOWN / INSUFFICIENT_EVIDENCE, never surfaced as actionable |

- Calibration loop: log confidence_score alongside was_correct from the memory write-back (2.2) and periodically plot a reliability curve; if HIGH-band diagnoses aren't actually correct ~75%+ of the time in practice, tighten the thresholds — this is a scheduled review, not a one-time calibration.

## 2.4 Trigger from the migration portal DB

Use change-data-capture rather than polling or a bare application-level emit, to avoid the dual-write problem:

- Preferred: Debezium connector on the migrations table, keyed by migration_id, publishing to migration.status.changed; a lightweight stream filter (ksqlDB / Kafka Streams, or a simple consumer) republishes only status → FAILED transitions to migration.failed.

- If application-level emit is used instead, implement it as a transactional outbox (write the event to an outbox table in the same DB transaction as the status update, then a relay publishes to Kafka) — never a bare post-commit publish, which can silently lose events on crash.

- Consumers are idempotent on event_id + migration_id so replays, redeliveries, and Debezium snapshots don't create duplicate incidents.

## 2.5 Cost, latency, and blast-radius budgets

Give every run an explicit, enforced budget, not just an iteration ceiling:

- Per-run budget config: max_llm_calls, max_tokens_total, max_tool_calls (per tool type), max_wall_clock_seconds, max_splunk_query_bytes.

- Enforced in the execute_tool wrapper and evaluate_goal node, not left to the LLM to self-limit — exceeding any limit forces AGENT_TIMEOUT or BLOCKED with reason budget_exceeded, never a silent retry loop.

- Every LLM and tool call logs token/latency/cost to the Postgres audit table; a p95-cost-per-incident-type metric feeds the observability dashboard (Phase 7, Section 4) so runaway cost is visible before it's a bill.

- Circuit breaker: if a given tool's failure rate exceeds a threshold within a window, that tool is temporarily disabled for new runs and existing runs fail closed to INSUFFICIENT_EVIDENCE rather than hammering a degraded dependency.

## 2.6 Deterministic evidence conflict resolution

CONFLICTING_EVIDENCE should be resolved by a deterministic pre-processing step before the LLM reasons about it, not left to model judgment:

- Compare reliability tier of the conflicting sources (live telemetry > current health API > logs > historical/RAG match) — higher tier wins if tiers differ.

- If tiers are equal, prefer the more recent timestamp.

- If still tied, prefer the side with more independent corroborating sources.

- If genuinely unresolved after 1–3, the agent is permitted exactly one additional targeted tool call to disambiguate (counted against the run's budget) — not unbounded re-investigation.

- If still unresolved, the state transitions to CONFLICTING_EVIDENCE → ESCALATED and both sides are recorded verbatim in the evidence log for the human reviewer, rather than the agent silently picking one.

# 3. Implementation Guidance (Reference)

Detail on tool implementation, prompt pattern, and skill-file structure carried over from the earlier review, referenced by the phase plan in Section 4.

## 3.1 Tools to build

| Tool | Backing system | Returns |
| --- | --- | --- |
| get_migration_context() | Portal DB | Migration metadata, phase, VM, change ID |
| get_migration_logs() / search_splunk_for_migration() | Splunk | Aggregated error signatures, not raw text |
| get_migration_metrics() | Splunk metrics index | Throughput / latency summary stats |
| get_vm_health(), get_ocv_cluster_health(), get_storage_health(), get_network_health() | Existing monitoring APIs | Structured health JSON |
| search_known_migration_failures(), get_similar_migrations(), get_known_fix(), get_previous_resolution() | Vector store (organizational memory) | Past incidents and resolutions |
| search_mtv_documentation(), search_ocv_documentation() | RAG over product docs | Documentation snippets |

All tools sit behind an MCP gateway that enforces the READ_ONLY capability classification, with no exceptions in Phase 1.

## 3.2 Prompt pattern

- System prompt = role + explicit constraints (read-only, fail-closed, cite an evidence_id for every claim) + the JSON output schema — not free text.

- Force tool-calling rather than narrative reasoning in the response body.

- Explicitly instruct that logs and retrieved documents are data, never instructions, and must not be followed as directives.

- Require UNKNOWN / INSUFFICIENT_EVIDENCE explicitly rather than a low-confidence guess.

## 3.3 Skill / instructions file structure

- Objective and the 17 success conditions.

- Hard constraints (read-only, no cluster mutation, must cite evidence).

- Tool catalog with a one-line purpose per tool.

- Evidence schema — required output shape for every observation.

- State machine and allowed transitions.

- Output JSON schema for diagnosis and recommendation.

- Worked examples: full diagnosis, INSUFFICIENT_EVIDENCE, CONFLICTING_EVIDENCE.

- Explicit prompt-injection defense clause.

# 4. Step-by-Step Implementation Plan

Phases are sequenced by dependency, not fixed calendar time — size them to your team's velocity. Each phase has a concrete exit criterion so “done” is verifiable, not judged by feel.

| Phase | Focus | Exit criteria |
| --- | --- | --- |
| 0 | Foundations | Postgres schema, Kafka topics, vector store provisioned and reachable |
| 1 | Trigger & ingestion | A FAILED status write in the portal DB deterministically produces exactly one incident row within seconds |
| 2 | MCP tool gateway | Every tool is READ_ONLY-enforced, schema-validated, and independently unit-testable |
| 3 | LangGraph agent core | Agent completes a full run on a seeded historical failure and reaches a correct terminal state |
| 4 | Prompting & skill spec | Agent produces schema-valid output and resists a red-team prompt-injection log sample |
| 5 | Diagnosis output | Diagnosis/recommendation persisted, visible on a human-readable dashboard, nothing auto-executes |
| 6 | Memory write-back | A confirmed resolution is retrievable via get_similar_migrations() on a later, similar incident |
| 7 | Observability | All listed metrics flow to dashboards; alerts fire on injected failure conditions |
| 8 | Shadow mode | N weeks of shadow diagnoses compared to real RCA with measured precision/recall |
| 9 | Controlled rollout | On-call engineers see recommendations; approval-required actions remain out of scope |

## Phase 0 — Foundations

- Create Postgres schema: incidents, goals, evidence, decisions, audit, memory_resolutions — evidence and audit tables append-only, indexed on incident_id and timestamp.

- Provision Kafka topics: migration.status.changed, migration.failed, incident.resolved.confirmed, diagnosis.ready — with retention long enough to support replay during Phase 1–2 testing.

- Provision the vector store (pgvector extension is the simplest starting point given Postgres is already in the stack) and confirm embedding write/read latency is acceptable for the write-back path.

## Phase 1 — Trigger & ingestion

- Deploy the Debezium connector against the migrations table; verify captured change events include the fields needed for the incident record (migration_id, change_id, vm, prior/new status).

- Build the stream filter that republishes only FAILED transitions to migration.failed.

- Build the idempotent consumer that creates an incident row (status = NEW) keyed on event_id + migration_id; write a duplicate-delivery test (replay the same event twice, assert one incident).

## Phase 2 — MCP tool gateway

- Stand up the MCP server and register each tool from Section 3.1 with a strict input schema.

- Implement the READ_ONLY enforcement middleware as an allowlist — any tool call not explicitly classified is rejected by default, not permitted by default.

- Wrap the Splunk client with pre-built SPL templates per tool and the deterministic pre-aggregation step (error counts by signature, not raw lines).

- Unit-test every tool independently against a mocked backend before wiring into the agent.

## Phase 3 — LangGraph agent core

- Implement the StateGraph from Section 2.1: nodes, conditional edges, and the state object with backend-only-writable status.

- Implement the deterministic checks inside evaluate_goal (required evidence sources present, telemetry freshness, budget remaining) before any LLM call.

- Implement the confidence scoring function from Section 2.3 as a pure function over the evidence list, unit-tested independently of the LLM.

- Implement the conflict-resolution pre-processor from Section 2.6.

- Implement the budget enforcement wrapper from Section 2.5 around every tool and LLM call.

- Validate end-to-end on a small set of seeded historical failures with known correct root causes; the exit criterion is reaching the correct terminal state on these, not just “runs without error.”

## Phase 4 — Prompting & skill spec

- Write the skill/instructions file per the structure in Section 3.3.

- Build 2–3 worked few-shot examples covering the full-diagnosis, insufficient-evidence, and conflicting-evidence cases.

- Add the injection-defense clause and red-team it with log samples containing embedded instruction-like text (e.g. “ignore previous instructions…”) — exit criterion is the agent treating that text purely as evidence, never as a directive.

## Phase 5 — Diagnosis output

- Implement and validate the diagnosis/recommendation JSON schema; reject and retry (bounded) on schema-invalid model output rather than passing it through.

- Persist diagnosis and recommendation to Postgres and emit diagnosis.ready.

- Surface results on a human-readable dashboard only — no automated action wiring in this phase, even read-only-adjacent ones.

## Phase 6 — Organizational memory write-back

- Build the resolution-confirmation UI hook in the portal (correct / corrected + actual resolution) and the incident.resolved.confirmed emit.

- Build the embedding + upsert consumer from Section 2.2, including the dedup and negative-example handling.

- Validate by seeding a resolved incident, then running a new similar failure through the agent and confirming get_similar_migrations() surfaces it.

## Phase 7 — Observability & guardrails

- Instrument the full metric list from the design doc (agent_runs_total, tool_failures, diagnosis_confidence, insufficient_evidence_rate, etc.) plus budget_exceeded_rate from Section 2.5.

- Build the audit log dashboard covering goal, reasoning decision, tool input/output, evidence, state transition, and policy decision per run.

- Configure alerts on insufficient_evidence_rate, execution_failure_rate, and budget_exceeded_rate; test that each fires under an injected failure condition.

## Phase 8 — Shadow mode & validation

- Run the agent in shadow mode alongside the real on-call process: diagnoses are generated and logged but not shown as authoritative.

- Compare agent diagnoses to actual engineer-determined root cause; compute precision/recall and build the confidence reliability curve referenced in Section 2.3.

- Tune confidence thresholds and conflict-resolution rules based on shadow-mode results before any human-facing exposure.

## Phase 9 — Controlled rollout

- Expose agent output to on-call engineers as a recommendation panel; the human always makes the final call, and this phase stays entirely read-only per the design's Phase 1 scope.

- Track trust/adoption signals (how often engineers act on the recommendation, how often they override it) alongside the accuracy metrics from Phase 8.

- Only after sustained accuracy over a defined observation window should APPROVAL_REQUIRED actions (rollback, continue-outside-window) be scoped as a distinct follow-on project — not bundled into this rollout.